## Slide 1: ADS Transition Plan Walkthrough Portfolio – Salesforce.com 9/7/16

## Slide 2: Transition (KA) Readiness Checklist
People
Initiated TGF Employee communications
Scheduling
High level plan available
Logistics
Finalize transition mode (in person or virtual)
Transition Governance
Identify Cognizant on and off-shore teams
Identify TGF SME & support teams
Develop “Role Based Access” plan
Verify SME availability and back-up plan
Adjust KA schedule for critical applications
Detailed session calendar available
Send KA invitations
Application access provided to Cognizant teams
WebEx and conference number availability
Transition repository, naming conventions
On-site workspace for Cognizant team
Cognizant Team workstations (onshore complete, offshore pending)
Governance Cadence
Meeting Cadence
Exit Criteria / Acceptance Criteria Agreed
KPIs and Metrics
Monsanto Transition
Approvers

## Slide 3: Next Steps
Item # | Description | Owner | Due Date
1 | Detailed wave planning, calendaring | Daniel Doolittle, Russ Willis | 9/1/2016
2 | Finalize metrics, gating and acceptance criteria | Daniel Doolittle, Russ Willis | 9/2/2016
3 | Finalize Transition Templates | Daniel Doolittle, Russ Willis | 9/2/2016
4 | Create Joint Repository, Naming Conventions | PMO | 9/2/2016
5 | Agree on approach for consolidation of clusters (of apps) or by application when creating documentation | Daniel Doolittle, Russ Willis | 9/1/2016
6 | Block SME calendars | Russ Willis | 9/1/2016
7 | Access provisioning for Cognizant resources for first Wave | Russ Willis | 9/1/2016

## Slide 4: Questions

## Slide 5: Thank you