## Slide 1: Professional services for Salesforce Maintenance, Minor Enhancement and Support Services Cognizant Presentation
April 2020

## Slide 2: Transition (KA) Readiness Checklist
People
Initiated TGF Employee communications
Identify Cognizant on and off-shore teams
Identify TGF SME & support teams
Develop “Role Based Access” plan
Scheduling
High level plan available
Verify SME availability and back-up plan
Adjust KA schedule for critical applications
Detailed session calendar available
Send KA invitations
Logistics
Finalize transition mode (in person or virtual)
Application access provided to Cognizant teams
WebEx and conference number availability
Transition repository, naming conventions
On-site workspace for Cognizant team
Off-shore workspace for
Cognizant team
Transition Governance
Governance Cadence
Meeting Cadence
Exit Criteria / Acceptance Criteria Agreed
KPIs and Metrics
TGF Transition
Approvers

## Slide 3: Next Steps
Item # | Description | Owner | Due Date
1 | Detailed wave planning, calendaring | TBD | 4/6/2016
2 | Finalize metrics, gating and acceptance criteria | TBD | 4/6/2016
3 | Finalize Transition Templates | TBD | 4/6/2016
4 | Create Joint Repository, Naming Conventions | PMO | 4/8/2016
5 | Agree on approach for consolidation of clusters (of apps) or by application when creating documentation | TBD | 4/8/2016
6 | Block SME calendars | TBD | 4/8/2016
7 | Access provisioning for Cognizant resources for first Wave | TBD | 4/8/2016

## Slide 5: Thank You